SocialSpreadCart

Multi-Tenancy Migration Plan

From Single-Tenant MVP to Multi-Tenant SaaS

Prepared for: Derick Mayberry

Date: April 10, 2026

Stack: Next.js 15.5 (App Router) + Supabase + TypeScript 5.6

Routing strategy: Subdomain-based (Option A)

# 1. Executive Summary

SocialSpreadCart is currently a polished, single-tenant Next.js 15 + Supabase site built for one mobile snack and beverage cart business (The Social Spread Cart). The code quality is strong: clean services layer, proper SSR auth via @supabase/ssr, structured booking quote flow (Spec Kit feature 001 is 100% complete), a working admin panel, and a well-normalized Postgres schema with RLS enabled.

The goal of this document is to lay out a disciplined, phased path to convert that single-tenant site into a multi-tenant SaaS product where other mobile cart operators can sign up and each get their own branded public site, their own admin panel, and strict data isolation from every other tenant.

This is a refactor, not a rewrite. The core architecture (services layer, Supabase-first data, component structure) survives largely intact. The changes concentrate at the boundaries: the database schema, RLS policies, middleware-level tenant resolution, branding configuration, and auth/role management. The existing client (Sarah's cart business) becomes Tenant #1 inside the new multi-tenant system with no loss of data or functionality.

Total estimated effort: 5 to 7 weeks of focused development for a single experienced developer, excluding billing integration which adds 2 to 3 weeks.

The single most important architectural decision in this document has already been made: tenants will be resolved by subdomain (Option A, e.g. sarah.socialspreadcart.com), with custom domains available as a paid upgrade in a later phase.

# 2. Goals and Non-Goals

## 2.1 In Scope for This Migration

- Strict data isolation between tenants at the database layer via tenant_id columns and row-level security policies that filter by the requesting user's tenant.

- Subdomain-based tenant resolution in Next.js middleware, so that sarah.socialspreadcart.com and acme.socialspreadcart.com route to the same codebase but see completely different data and branding.

- Configurable branding per tenant: site name, logo, colors, contact info, copy. No tenant-specific code paths; everything driven by data.

- Multi-user support per tenant with roles (owner, admin, staff) so larger cart operators can hire bartenders and grant limited admin access.

- Tenant-scoped storage for images (menu photos, event photos, gallery) with path-based prefixing in the existing Supabase buckets.

- An invite-and-onboard flow so new cart operators can be provisioned (initially manually, then self-serve) and land on a fully functional site.

- Backward compatibility with the existing client (The Social Spread Cart) during and after migration. Zero downtime, no data loss.

## 2.2 Explicitly Out of Scope

- Stripe billing and subscription tiers. Covered in the roadmap as a separate Phase; keeps this migration focused on the data/routing refactor.

- Custom domains (e.g. operating a tenant at sarahscharcuterie.com instead of sarah.socialspreadcart.com). Subdomains work on day one; custom domains are a v1.5 paid upgrade that requires automated Let's Encrypt issuance and deserves its own design.

- Rebuilding the quote form, the admin panel UX, or any of the polished marketing pages. They work. They stay.

- Migrating away from Supabase. Supabase's Postgres + Auth + Storage + RLS combination is well-suited to multi-tenancy and there is no reason to rip it out.

- Adding automated tests retroactively across the entire codebase. This plan does add integration tests specifically around tenant isolation, but does not mandate full test coverage.

- International expansion, currency localization, or multi-language i18n. Nice-to-have, not blocking.

# 3. Architecture Overview

## 3.1 The Three-Surface Mental Model

SocialSpreadCart is effectively three web applications sharing one codebase and one database:

- Owner admin app — lives at app.socialspreadcart.com. Every owner from every tenant logs in here. Tenant is resolved from the user's profile, not the URL. This is the operational cockpit: bookings, packages, inventory, staff, reporting.

- Tenant public sites — live at {slug}.socialspreadcart.com. Each tenant's marketing site and booking experience with their own logo, colors, menu, gallery, testimonials, and contact form. Tenant is resolved from the subdomain in middleware.

- Per-tenant client portal — also at {slug}.socialspreadcart.com/portal. The end customer (bride, corporate planner) who booked a service logs in here to view their contract, pay the balance, upload venue details. Phase 2 of the roadmap, not this migration, but the tenant resolution pattern covers it for free.

## 3.2 Tenant Resolution Strategy (Subdomain)

Every request to the app first passes through Next.js middleware, which performs this sequence:

// Pseudocode for src/middleware.ts

const host = request.headers.get('host') ?? '';

const subdomain = extractSubdomain(host);

if (subdomain === 'app' || host.startsWith('app.')) {

// Admin surface. Tenant resolved later from the user's profile.

return requireAuth(request);

}

if (subdomain && subdomain !== 'www') {

// Tenant public site. Look up tenant by slug.

const tenant = await resolveTenantBySlug(subdomain);

if (!tenant) return NextResponse.rewrite('/not-found');

const res = NextResponse.next();

res.headers.set('x-tenant-id', tenant.id);

res.headers.set('x-tenant-slug', tenant.slug);

return res;

}

// Marketing root: socialspreadcart.com or www.socialspreadcart.com

// Serves the SaaS landing page, not any tenant.

return NextResponse.next();

The tenant ID is injected into response headers so downstream server components can read it via the request object and scope every database query to that tenant. Resolution is cached at the edge (via Next.js data cache) keyed by slug so we don't hit the database on every page load.

## 3.3 Three Classes of Host

| Host | Resolved As | Data Scope |
| --- | --- | --- |
| socialspreadcart.com | Marketing root (SaaS landing) | None |
| www.socialspreadcart.com | Alias of root | None |
| app.socialspreadcart.com | Unified admin app | Scoped to logged-in user's tenant |
| sarah.socialspreadcart.com | Tenant public site (slug=sarah) | Tenant Sarah only |
| acme.socialspreadcart.com | Tenant public site (slug=acme) | Tenant Acme only |
| {custom}.com (v1.5) | Tenant via custom_domain lookup | Resolved tenant only |

## 3.4 Wildcard DNS and SSL

Both Vercel and Cloudflare support wildcard subdomains out of the box. On Vercel, the project adds a wildcard domain (*.socialspreadcart.com) and the platform handles automatic SSL issuance via Let's Encrypt for every subdomain. No per-tenant manual setup is required. The SaaS root domain (socialspreadcart.com) and the admin subdomain (app.socialspreadcart.com) are added as distinct domains on the same Vercel project.

# 4. Current State Summary

A compressed reminder of what exists today, to make the gap analysis concrete.

## 4.1 What's Already Built

- Next.js 15 App Router with ~60 TSX files, ~5,100 LOC. Clean structure. No dead code.

- Public routes under src/app/(site): home, menu, about, cart-service, events, gallery, contact, plus layouts. All server components.

- Admin routes under src/app/admin/(shell) with middleware-gated login: dashboard, contacts, quotes, events. Auth via @supabase/ssr cookie sessions.

- Services layer in src/services: quote-service.ts (submitQuote, writes to contacts/quotes/interactions), email-service.ts (sendQuoteNotification via Resend). API route at src/app/api/quote/route.ts is a thin wrapper.

- Supabase schema in two migrations: 20260407_initial_schema.sql (menu_items, events, quotes, testimonials, boards/events storage buckets) and 20260408_crm_and_auth.sql (profiles, contacts, interactions, quote.contact_id, auth trigger).

- Spec Kit feature 001-booking-quote-form is 100% implemented and spec-compliant. EVENT_TYPES and SERVICE_OPTIONS are const tuples in src/types/booking.ts. Zod validation uses them. Inline field validation, branded success state, 48-hour lead time.

## 4.2 What's Blocking Multi-Tenancy

- No tenant_id column on any table. All data is implicitly scoped to one business.

- RLS is enabled on every table, but every authenticated policy is USING (true) WITH CHECK (true). Translation: RLS is theater, not enforcement. Any logged-in user can read or write any row. Fine for one owner. Catastrophic for multi-tenant.

- Branding is hardcoded in at least five places: src/lib/site.ts (name, domain, phone, email), tailwind.config.ts (the sage/cream/gold palette lives in the Tailwind theme rather than as CSS variables), /public/brand/logos/, the admin sidebar label, and the dashboard greeting copy.

- Middleware only does auth gating for /admin. There is no tenant resolution logic.

- The two public storage buckets (boards, events) are shared globally; no per-tenant path scoping.

- Profiles have a role column (admin/staff) but no tenant link, so there is no way to say 'this user belongs to tenant X.'

- No signup or invite flow. Users are created manually in the Supabase dashboard.

# 5. Phase-by-Phase Migration Plan

The migration is broken into nine phases. Phases 0 through 3 are the critical path for tenant isolation. Phases 4 through 8 harden the experience and open the product up to real onboarding. Each phase is designed to be independently shippable and reversible. The existing single-tenant site continues to work between every phase.

## 5.1 Phase Overview

| Phase | Focus | Effort | Ships What |
| --- | --- | --- | --- |
| 0 | Prep & Safety Nets | 2 days | Branch strategy, backups, test env, tenant-scoped query lint rule |
| 1 | Schema + RLS Refactor | 1 week | tenants, tenant_users tables; tenant_id on all data tables; correct RLS |
| 2 | Middleware Tenant Resolution | 3-4 days | Subdomain routing, x-tenant-id header injection, edge caching |
| 3 | Services Layer Refactor | 4-5 days | Every service takes tenantId param; centralized getTenantContext() |
| 4 | Branding Config | 1 week | brands table, CSS variables, dynamic site.ts, per-tenant logos |
| 5 | Auth & Roles | 4-5 days | profiles.tenant_id, tenant_users, role-based middleware checks |
| 6 | Storage Scoping | 2-3 days | Per-tenant path prefixes, new RLS on storage.objects |
| 7 | Admin Panel Multi-User | 3-4 days | Staff invites, user management UI, per-user activity tracking |
| 8 | Onboarding & Signup | 1 week | Invite flow, new tenant provisioning, owner-first-run wizard |

# 6. Phase 0 — Preparation and Safety Nets

Effort: 2 days. Goal: nothing about the live site changes, but the environment is ready for a disciplined refactor.

## 6.1 Tasks

- Create a long-lived feature branch multitenancy/main off main. All subsequent phase branches (multitenancy/phase-1-schema, etc.) merge into this branch first, not straight to main. The main branch stays deployable to production throughout the migration.

- Create a second Supabase project for staging. Clone the schema from production. Seed with synthetic data for two dummy tenants plus the real single-tenant backfill target. This is where all migration SQL runs first.

- Take a full database snapshot of production. Supabase offers point-in-time recovery on paid tiers; confirm it's enabled. Export pg_dump of the public schema as a local safety copy.

- Add a lint rule or code review checklist item: every new Supabase query in a server component or service must explicitly take or read a tenantId. The rule is cultural first, automated second.

- Set up a minimal integration test harness. One test file is enough to start: tests/tenant-isolation.test.ts. It will grow during Phase 1.

- Document the current production state: snapshot of siteConfig, current user IDs, current menu item IDs, so the backfill in Phase 1 is verifiable.

# 7. Phase 1 — Schema and RLS Refactor

Effort: 1 week. Goal: the database can represent multiple tenants and physically prevents cross-tenant data access via correct row-level security.

## 7.1 New Tables

-- supabase/migrations/20260411_multitenancy_core.sql

-- 1. Tenants table: one row per cart operator

create table public.tenants (

id           uuid primary key default gen_random_uuid(),

slug         text unique not null check (slug ~ '^[a-z0-9](?:[a-z0-9-]{0,30}[a-z0-9])?$'),

name         text not null,

owner_id     uuid references auth.users(id) on delete set null,

custom_domain text unique,                         -- reserved for v1.5

status       text not null default 'active'       -- active | suspended | trial

check (status in ('active','suspended','trial')),

created_at   timestamptz not null default now(),

updated_at   timestamptz not null default now()

);

create index tenants_slug_idx on public.tenants(slug);

create index tenants_custom_domain_idx on public.tenants(custom_domain);

-- 2. Tenant membership: which users belong to which tenant, with what role

create table public.tenant_users (

tenant_id  uuid not null references public.tenants(id) on delete cascade,

user_id    uuid not null references auth.users(id) on delete cascade,

role       text not null check (role in ('owner','admin','staff')),

invited_at timestamptz,

joined_at  timestamptz default now(),

primary key (tenant_id, user_id)

);

create index tenant_users_user_idx on public.tenant_users(user_id);

## 7.2 Add tenant_id to Existing Tables

-- Nullable first, so migration is non-breaking

alter table public.menu_items   add column tenant_id uuid references public.tenants(id);

alter table public.events       add column tenant_id uuid references public.tenants(id);

alter table public.quotes       add column tenant_id uuid references public.tenants(id);

alter table public.testimonials add column tenant_id uuid references public.tenants(id);

alter table public.contacts     add column tenant_id uuid references public.tenants(id);

alter table public.interactions add column tenant_id uuid references public.tenants(id);

alter table public.profiles     add column default_tenant_id uuid references public.tenants(id);

-- Indexes for tenant-scoped reads (the most common access pattern)

create index menu_items_tenant_idx   on public.menu_items(tenant_id);

create index events_tenant_idx       on public.events(tenant_id);

create index quotes_tenant_idx       on public.quotes(tenant_id);

create index testimonials_tenant_idx on public.testimonials(tenant_id);

create index contacts_tenant_idx     on public.contacts(tenant_id);

create index interactions_tenant_idx on public.interactions(tenant_id);

## 7.3 Backfill the Existing Tenant

The production database currently holds The Social Spread Cart's data with no tenant_id. We backfill in a single transaction:

begin;

-- Create the first tenant row for Sarah's cart

insert into public.tenants (id, slug, name, status)

values ('00000000-0000-0000-0000-000000000001',

'sarah',

'The Social Spread Cart',

'active');

-- Link the existing admin user as the owner

-- Replace the literal UUID with the real auth.users id from production

update public.tenants

set owner_id = '{{EXISTING_ADMIN_USER_ID}}'

where slug = 'sarah';

insert into public.tenant_users (tenant_id, user_id, role)

select id, owner_id, 'owner' from public.tenants where slug = 'sarah';

-- Backfill every existing row

update public.menu_items    set tenant_id = '00000000-0000-0000-0000-000000000001' where tenant_id is null;

update public.events        set tenant_id = '00000000-0000-0000-0000-000000000001' where tenant_id is null;

update public.quotes        set tenant_id = '00000000-0000-0000-0000-000000000001' where tenant_id is null;

update public.testimonials  set tenant_id = '00000000-0000-0000-0000-000000000001' where tenant_id is null;

update public.contacts      set tenant_id = '00000000-0000-0000-0000-000000000001' where tenant_id is null;

update public.interactions  set tenant_id = '00000000-0000-0000-0000-000000000001' where tenant_id is null;

update public.profiles      set default_tenant_id = '00000000-0000-0000-0000-000000000001' where default_tenant_id is null;

commit;

## 7.4 Tighten the Constraints

After the backfill verification passes (see 7.6), make tenant_id NOT NULL on every data table in a second migration. This is the fence that makes it impossible to write a tenant-less row by accident.

-- supabase/migrations/20260412_multitenancy_constraints.sql

alter table public.menu_items   alter column tenant_id set not null;

alter table public.events       alter column tenant_id set not null;

alter table public.quotes       alter column tenant_id set not null;

alter table public.testimonials alter column tenant_id set not null;

alter table public.contacts     alter column tenant_id set not null;

alter table public.interactions alter column tenant_id set not null;

## 7.5 Rewrite RLS Policies

This is the most important change in the entire migration. Every existing policy is dropped and replaced with a tenant-scoped version. Create a helper function first so every policy is readable:

-- supabase/migrations/20260413_multitenancy_rls.sql

-- Helper: which tenants can the calling user see?

create or replace function public.tenant_ids_for_current_user()

returns setof uuid

language sql stable security definer as $$

select tenant_id from public.tenant_users where user_id = auth.uid();

$$;

-- MENU ITEMS

drop policy if exists "Public read"          on public.menu_items;

drop policy if exists "Authenticated write"  on public.menu_items;

-- Public read allowed (menu is on the marketing site)

create policy "menu_items public read"

on public.menu_items for select

using (true);

-- Writes only by tenant members

create policy "menu_items tenant write"

on public.menu_items for all

to authenticated

using      (tenant_id in (select public.tenant_ids_for_current_user()))

with check (tenant_id in (select public.tenant_ids_for_current_user()));

-- EVENTS and TESTIMONIALS follow the same pattern: public read, tenant-scoped write

-- QUOTES: public INSERT (from the marketing site), tenant-scoped SELECT/UPDATE/DELETE

drop policy if exists "Public insert"     on public.quotes;

drop policy if exists "Authenticated read" on public.quotes;

create policy "quotes public insert"

on public.quotes for insert

with check (true);   -- tenant_id is set by the server-side service, not the client

create policy "quotes tenant select"

on public.quotes for select

to authenticated

using (tenant_id in (select public.tenant_ids_for_current_user()));

create policy "quotes tenant update"

on public.quotes for update

to authenticated

using (tenant_id in (select public.tenant_ids_for_current_user()));

create policy "quotes tenant delete"

on public.quotes for delete

to authenticated

using (tenant_id in (select public.tenant_ids_for_current_user()));

-- CONTACTS and INTERACTIONS: fully tenant-scoped for ALL operations

create policy "contacts tenant all"

on public.contacts for all

to authenticated

using      (tenant_id in (select public.tenant_ids_for_current_user()))

with check (tenant_id in (select public.tenant_ids_for_current_user()));

create policy "interactions tenant all"

on public.interactions for all

to authenticated

using      (tenant_id in (select public.tenant_ids_for_current_user()))

with check (tenant_id in (select public.tenant_ids_for_current_user()));

-- TENANT_USERS: users can read their own memberships; owners can manage their tenant's members

create policy "tenant_users self read"

on public.tenant_users for select

to authenticated

using (user_id = auth.uid());

create policy "tenant_users owner manage"

on public.tenant_users for all

to authenticated

using (tenant_id in (

select tenant_id from public.tenant_users

where user_id = auth.uid() and role = 'owner'

));

## 7.6 Verification

Before marking Phase 1 done, run these checks on the staging database:

- Every row in every data table has a non-null tenant_id.

- SELECT against every table as an anon user returns only the rows that should be publicly visible (menu_items, events, testimonials) and nothing from contacts/interactions/quotes.

- SELECT against every table as authenticated user A who belongs only to tenant A returns only tenant A's rows, zero rows from tenant B.

- INSERT into menu_items by user A with tenant_id = tenantB is rejected by the WITH CHECK clause.

- The existing production queries all still return the same rows they returned before the migration (confirmed by a diff of row counts and sample rows).

- The existing admin user is now a tenant_users row with role='owner' for the Sarah tenant.

# 8. Phase 2 — Middleware and Tenant Resolution

Effort: 3 to 4 days. Goal: every request to the app knows which tenant it belongs to, resolved either from the subdomain (public sites) or from the logged-in user's profile (admin app).

## 8.1 Subdomain Extraction

// src/lib/tenant/extract-subdomain.ts

const ROOT_DOMAINS = new Set([

'socialspreadcart.com',

'www.socialspreadcart.com',

]);

const APP_HOST = 'app.socialspreadcart.com';

export type HostClass =

| { kind: 'marketing' }

| { kind: 'admin' }

| { kind: 'tenant'; slug: string }

| { kind: 'unknown' };

export function classifyHost(host: string): HostClass {

const clean = host.toLowerCase().split(':')[0];

if (clean === APP_HOST) return { kind: 'admin' };

if (ROOT_DOMAINS.has(clean)) return { kind: 'marketing' };

// *.socialspreadcart.com

if (clean.endsWith('.socialspreadcart.com')) {

const slug = clean.replace('.socialspreadcart.com', '');

if (slug && slug !== 'www') return { kind: 'tenant', slug };

}

// localhost dev: support sarah.localhost:3000

if (clean.endsWith('.localhost')) {

const slug = clean.replace('.localhost', '');

if (slug && slug !== 'www') return { kind: 'tenant', slug };

}

if (clean === 'localhost') return { kind: 'marketing' };

return { kind: 'unknown' };

}

## 8.2 Middleware Rewrite

// src/middleware.ts (rewritten)

import { NextResponse, type NextRequest } from 'next/server';

import { classifyHost } from '@/lib/tenant/extract-subdomain';

import { resolveTenantBySlug } from '@/lib/tenant/resolve';

import { getSupabaseServerClient } from '@/lib/supabase/server';

export async function middleware(request: NextRequest) {

const host = request.headers.get('host') ?? '';

const classification = classifyHost(host);

const url = request.nextUrl;

if (classification.kind === 'marketing') {

// SaaS landing pages. No tenant context.

return NextResponse.next();

}

if (classification.kind === 'admin') {

// Unified admin app. Enforce auth; resolve tenant from the user's profile.

if (url.pathname.startsWith('/login')) return NextResponse.next();

const supabase = await getSupabaseServerClient();

const { data: { user } } = await supabase!.auth.getUser();

if (!user) {

const returnUrl = encodeURIComponent(url.pathname + url.search);

return NextResponse.redirect(new URL(`/login?returnUrl=${returnUrl}`, request.url));

}

// Phase 3 will inject tenant here via profile lookup

return NextResponse.next();

}

if (classification.kind === 'tenant') {

const tenant = await resolveTenantBySlug(classification.slug);

if (!tenant) {

return NextResponse.rewrite(new URL('/tenant-not-found', request.url));

}

const response = NextResponse.next();

response.headers.set('x-tenant-id', tenant.id);

response.headers.set('x-tenant-slug', tenant.slug);

return response;

}

return NextResponse.next();

}

export const config = {

matcher: ['/((?!_next/static|_next/image|favicon.ico|.*\\..*).*)'],

};

## 8.3 Tenant Resolution with Caching

// src/lib/tenant/resolve.ts

import { unstable_cache } from 'next/cache';

import { createClient } from '@supabase/supabase-js';

// Use anon-key client; tenants table is readable by anon for slug lookup

const supabase = createClient(

process.env.NEXT_PUBLIC_SUPABASE_URL!,

process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY!,

);

export const resolveTenantBySlug = unstable_cache(

async (slug: string) => {

const { data, error } = await supabase

.from('tenants')

.select('id, slug, name, status')

.eq('slug', slug)

.eq('status', 'active')

.maybeSingle();

if (error || !data) return null;

return data;

},

['tenant-by-slug'],

{ revalidate: 60, tags: ['tenants'] },

);

The 60-second cache is a conscious trade-off: tenant creation and slug changes take up to a minute to propagate, but every cached hit avoids a round-trip to Postgres. Later, invalidate the 'tenants' tag whenever a tenant is created or updated so changes go live immediately.

## 8.4 Reading the Tenant Context in Server Components

// src/lib/tenant/context.ts

import { headers } from 'next/headers';

export async function getTenantContext() {

const h = await headers();

const tenantId = h.get('x-tenant-id');

const tenantSlug = h.get('x-tenant-slug');

if (!tenantId || !tenantSlug) return null;

return { tenantId, tenantSlug };

}

export async function requireTenantContext() {

const ctx = await getTenantContext();

if (!ctx) throw new Error('No tenant context on this route');

return ctx;

}

# 9. Phase 3 — Services Layer Refactor

Effort: 4 to 5 days. Goal: every query, in every service and every route handler, is explicitly scoped to a tenant. There is no ambiguity and no implicit global state.

## 9.1 The Rule

Every exported function in src/services and src/lib/data takes tenantId as an explicit parameter. No service reads the tenant from global state or middleware headers directly; the caller (page or route handler) is responsible for fetching the context and passing it in. This makes testing trivial and makes tenant leaks impossible to write accidentally.

## 9.2 Before and After

Before (src/lib/data.ts, current):

export async function getMenuItems() {

return queryTable<MenuItem>('menu_items', fallbackMenuItems);

}

After:

export async function getMenuItems(tenantId: string) {

if (!hasSupabaseEnv()) return fallbackMenuItems;

const supabase = await getSupabaseServerClient();

if (!supabase) return fallbackMenuItems;

const { data, error } = await supabase

.from('menu_items')

.select('*')

.eq('tenant_id', tenantId)

.order('featured', { ascending: false });

return (error || !data) ? fallbackMenuItems : (data as MenuItem[]);

}

## 9.3 Services Layer Changes

src/services/quote-service.ts currently writes quotes with no tenant context. The refactor:

export async function submitQuote(tenantId: string, payload: QuoteRequest) {

if (!hasSupabaseServiceEnv()) return { ok: true };

const supabase = createClient(

process.env.NEXT_PUBLIC_SUPABASE_URL!,

process.env.SUPABASE_SERVICE_ROLE_KEY!,

);

// Upsert contact (now unique per tenant, not globally)

const { data: contact } = await supabase

.from('contacts')

.upsert({

tenant_id: tenantId,

email: payload.email.toLowerCase(),

name: payload.name,

phone: payload.phone,

source: 'quote',

status: 'new',

}, { onConflict: 'tenant_id,email' })

.select('id')

.single();

const { data: quote } = await supabase

.from('quotes')

.insert({

tenant_id: tenantId,

contact_id: contact?.id,

...payload,

})

.select('id')

.single();

await supabase.from('interactions').insert({

tenant_id: tenantId,

contact_id: contact?.id,

type: 'quote_submitted',

body: formatQuoteSummary(payload),

});

return { ok: true, quoteId: quote?.id };

}

Note the change to the contacts unique constraint: contacts.email must now be unique per tenant, not globally. Requires a migration to drop the global unique index and add a composite unique index on (tenant_id, lower(email)). This was deliberately not mentioned in Phase 1 so the ordering of constraint changes is clear:

-- Part of Phase 3 migration

drop index if exists contacts_email_lower_idx;

create unique index contacts_tenant_email_idx

on public.contacts (tenant_id, lower(email));

## 9.4 API Route Refactor

// src/app/api/quote/route.ts

import { requireTenantContext } from '@/lib/tenant/context';

export async function POST(request: Request) {

const { tenantId } = await requireTenantContext();

const payload = quoteSchema.parse(await request.json());

const result = await submitQuote(tenantId, payload);

if (result.ok) {

await sendQuoteNotification(tenantId, payload);

}

return Response.json(result);

}

## 9.5 Page Refactor

// src/app/(site)/page.tsx

import { requireTenantContext } from '@/lib/tenant/context';

export default async function HomePage() {

const { tenantId } = await requireTenantContext();

const [menuItems, events, testimonials] = await Promise.all([

getMenuItems(tenantId),

getEvents(tenantId),

getTestimonials(tenantId),

]);

return <HomePage menuItems={menuItems} events={events} testimonials={testimonials} />;

}

## 9.6 Service Role vs Anon Client

After RLS is tenant-scoped, the anon client naturally sees only public data (menu, events, testimonials) because it has no auth.uid(). The server-side anon client used in SSR pages for tenant sites is fine. The service-role client is still used only in src/services/* where the server is writing privileged data (inserting quotes on behalf of anonymous visitors, for example). There is no other legitimate reason for the service-role key to appear in code; any other usage is a smell worth investigating.

# 10. Phase 4 — Branding Configuration

Effort: 1 week. Goal: every visible brand element (name, logo, colors, copy, contact info) is driven by data associated with the tenant. Adding a new tenant should require zero code changes.

## 10.1 The brands Table

create table public.brands (

tenant_id         uuid primary key references public.tenants(id) on delete cascade,

site_name         text not null,

tagline           text,

contact_email     text not null,

contact_phone     text,

quote_notify_email text not null,    -- where quote notification emails are sent

logo_url          text,

logo_dark_url     text,

favicon_url       text,

primary_color     text not null default '#5B733C',   -- sage

secondary_color   text not null default '#F8F1E3',   -- cream

accent_color      text not null default '#B69152',   -- gold

heading_font      text not null default 'Cormorant Garamond',

body_font         text not null default 'Manrope',

instagram_handle  text,

tiktok_handle     text,

facebook_url      text,

address           text,

service_area      text,                          -- 'Northwest Arkansas', etc.

about_copy        text,

updated_at        timestamptz not null default now()

);

-- Public read allowed; writes via tenant membership

alter table public.brands enable row level security;

create policy "brands public read"

on public.brands for select using (true);

create policy "brands tenant write"

on public.brands for all to authenticated

using      (tenant_id in (select public.tenant_ids_for_current_user()))

with check (tenant_id in (select public.tenant_ids_for_current_user()));

## 10.2 Backfill Brand Row for Sarah

insert into public.brands (tenant_id, site_name, tagline, contact_email, contact_phone,

quote_notify_email, primary_color, secondary_color, accent_color,

instagram_handle, service_area)

values (

'00000000-0000-0000-0000-000000000001',

'The Social Spread Cart',

'Mobile snack and beverage carts in Northwest Arkansas',

'info@socialspreadcart.com',

'479-555-0123',

'info@socialspreadcart.com',

'#5B733C', '#F8F1E3', '#B69152',

'@thesocialspreadcart',

'Northwest Arkansas'

);

## 10.3 CSS Variables in Place of Tailwind Palette

The sage/cream/gold color palette in tailwind.config.ts currently ships as static class names. Replace that with CSS variables that the root layout sets from the brand record:

// tailwind.config.ts (updated)

colors: {

background: 'rgb(var(--color-background) / <alpha-value>)',

foreground: 'rgb(var(--color-foreground) / <alpha-value>)',

brand: {

primary:   'rgb(var(--color-primary)   / <alpha-value>)',

secondary: 'rgb(var(--color-secondary) / <alpha-value>)',

accent:    'rgb(var(--color-accent)    / <alpha-value>)',

},

}

// src/app/(site)/layout.tsx

import { getBrand } from '@/lib/tenant/brand';

import { requireTenantContext } from '@/lib/tenant/context';

export default async function TenantLayout({ children }: { children: ReactNode }) {

const { tenantId } = await requireTenantContext();

const brand = await getBrand(tenantId);

const cssVars = {

'--color-primary':   hexToRgbTriplet(brand.primary_color),

'--color-secondary': hexToRgbTriplet(brand.secondary_color),

'--color-accent':    hexToRgbTriplet(brand.accent_color),

} as CSSProperties;

return (

<html lang="en" style={cssVars}>

<body>{children}</body>

</html>

);

}

## 10.4 Retiring src/lib/site.ts

The site.ts config file becomes a thin fallback/default for the marketing root site only. Every tenant page reads its brand via getBrand(tenantId). Component-level refactors replace hardcoded site name references with a {brand.site_name} prop.

## 10.5 Per-Tenant Logo Handling

Logos live in Supabase Storage under a tenant-scoped path: assets/tenant-{id}/brand/logo.png. The brands.logo_url column stores the public URL. The Logo component takes the URL as a prop instead of hardcoding the Social Spread Cart circle/rect variants.

# 11. Phase 5 — Auth and Roles

Effort: 4 to 5 days. Goal: a tenant can have multiple users with distinct roles, and the admin app enforces role-based access to sensitive operations.

## 11.1 Role Definitions

| Role | Can Do | Cannot Do |
| --- | --- | --- |
| owner | Everything in the tenant: manage users, edit brand, edit packages, view reports, delete data, configure billing | Access other tenants |
| admin | Manage bookings, quotes, contacts, events, menu items, view reports | Invite users, change tenant settings, delete the tenant, access billing |
| staff | Read bookings, update booking status, add interaction notes, view their assigned events | Create/delete menu items, manage users, view financial reports, edit brand |

## 11.2 Role Enforcement in Middleware

// src/lib/tenant/roles.ts

export async function requireRole(

userId: string,

tenantId: string,

allowed: Array<'owner' | 'admin' | 'staff'>,

) {

const supabase = await getSupabaseServerClient();

const { data } = await supabase!

.from('tenant_users')

.select('role')

.eq('user_id', userId)

.eq('tenant_id', tenantId)

.maybeSingle();

if (!data || !allowed.includes(data.role)) {

throw new Response('Forbidden', { status: 403 });

}

return data.role;

}

Call requireRole at the top of every server action or route handler that mutates data. In the admin shell layout, call it once to gate the entire admin experience to roles that include admin and above.

## 11.3 Invite Flow

Initially, invites are created manually by an owner or admin through the admin UI. The flow:

- Owner enters email address + selects role on /admin/settings/users/invite.

- Server creates a row in tenant_invites (email, tenant_id, role, token, expires_at).

- An email is sent with a link /invite/accept?token=XYZ via Resend.

- When the invitee clicks the link, if they don't have an account yet, they are routed through Supabase Auth signup; after verification they are redirected to /invite/accept?token=XYZ again.

- The accept endpoint validates the token, inserts a tenant_users row with the invited role, and marks the invite consumed.

- The user is now a member and lands in the admin app.

Schema for invites:

create table public.tenant_invites (

id         uuid primary key default gen_random_uuid(),

tenant_id  uuid not null references public.tenants(id) on delete cascade,

email      text not null,

role       text not null check (role in ('owner','admin','staff')),

token      text not null unique,

invited_by uuid references auth.users(id),

expires_at timestamptz not null,

consumed_at timestamptz,

created_at timestamptz not null default now()

);

create index tenant_invites_email_idx on public.tenant_invites(email);

# 12. Phase 6 — Storage Scoping

Effort: 2 to 3 days. Goal: images and other uploaded files are physically organized by tenant inside Supabase Storage and RLS prevents cross-tenant access.

## 12.1 Path Convention

Keep the existing bucket names (boards, events) and add a per-tenant prefix to every path:

// Upload path convention

`${tenantId}/${category}/${filename}`

// Example:

// boards/00000000-0000-0000-0000-000000000001/featured/charcuterie-board-1.jpg

// events/00000000-0000-0000-0000-000000000001/2026-summer/wedding-setup.jpg

## 12.2 RLS on storage.objects

-- Drop the old blanket policies

drop policy if exists "Public select boards"      on storage.objects;

drop policy if exists "Authenticated write boards" on storage.objects;

-- Public read of any file (images are served publicly from tenant sites)

create policy "boards public read"

on storage.objects for select

using (bucket_id = 'boards');

-- Only members of the path's tenant can write

create policy "boards tenant write"

on storage.objects for insert to authenticated

with check (

bucket_id = 'boards'

and (split_part(name, '/', 1))::uuid

in (select public.tenant_ids_for_current_user())

);

create policy "boards tenant update"

on storage.objects for update to authenticated

using (

bucket_id = 'boards'

and (split_part(name, '/', 1))::uuid

in (select public.tenant_ids_for_current_user())

);

create policy "boards tenant delete"

on storage.objects for delete to authenticated

using (

bucket_id = 'boards'

and (split_part(name, '/', 1))::uuid

in (select public.tenant_ids_for_current_user())

);

-- Repeat the same four policies for bucket_id = 'events'

## 12.3 Migrating Existing Files

The current Social Spread Cart brand assets in /public/brand/ are application-bundled, not in Supabase Storage, so there's nothing to move from the live storage yet. If seed data or menu photos have been uploaded to the shared bucket root, run a one-shot script to move them into the new tenant-prefixed path and update the image_url column in menu_items.

# 13. Phase 7 — Admin Panel Multi-User

Effort: 3 to 4 days. Goal: the admin panel recognizes that a tenant can have multiple users, surfaces user management, and tracks who did what.

## 13.1 Settings / Users Screen

New route: /admin/settings/users. Lists current tenant_users with role, invited date, joined date. Actions: invite user, change role, remove user. Visible only to owner and admin roles. Uses the tenant_invites table from Phase 5.

## 13.2 Activity Attribution

Add created_by and updated_by uuid columns (references auth.users) to the mutable domain tables: quotes, contacts, interactions, menu_items, events. Populate them server-side in the services layer. Show 'Updated by {name} at {time}' in the admin detail pages.

## 13.3 Dashboard Changes

The dashboard greeting changes from 'Here's what's happening with The Social Spread Cart' to 'Welcome back, {user.first_name}. Here's what's happening with {brand.site_name}.' Both values come from the brand record and the current session. All stat card queries add an explicit tenant_id filter.

## 13.4 The Existing Admin Routes

The admin routes currently live at /admin/* on the main domain. After Phase 2, the admin experience must move to app.socialspreadcart.com/* while the public site continues to live at {slug}.socialspreadcart.com/. This is a routing-level change, not a component change. The admin route group stays in src/app/admin/ but the middleware only serves it when the host classification is 'admin'. On the marketing root domain and on tenant subdomains, requests to /admin redirect to https://app.socialspreadcart.com/admin.

# 14. Phase 8 — Onboarding and Signup

Effort: 1 week. Goal: a new cart operator can sign up, create their tenant, land in a branded first-run experience, and have a working public site within 10 minutes. Billing is not wired up yet; see roadmap.

## 14.1 Signup Flow

- Prospect visits socialspreadcart.com and clicks 'Start a free trial'.

- Signup form: email, password, business name, desired subdomain slug. Validate slug is lowercase alphanumeric with hyphens, unique in the tenants table, and not in a reserved word list (www, app, admin, api, blog, support, docs).

- On submit: create auth.users row via Supabase Auth (email verification required), create tenants row with slug + name + status='trial', create tenant_users row with role='owner', create default brands row with placeholder colors/logo, redirect to a first-run wizard at app.socialspreadcart.com/onboarding.

## 14.2 First-Run Wizard

- Step 1: Upload logo and pick brand colors. Preview updates live.

- Step 2: Enter contact info (email, phone, service area, about copy).

- Step 3: Pick 3 starter packages from a catalog of templates (e.g., 'Charcuterie Board Small', 'Dirty Soda Cart 2-Hour', 'Bartending Service 3-Hour'). Each template inserts a menu_items row the owner can edit later.

- Step 4: Connect social handles (Instagram, TikTok).

- Step 5: Preview your public site at {slug}.socialspreadcart.com. Confirm, then land in the admin dashboard.

## 14.3 Reserved Slugs

const RESERVED_SLUGS = new Set([

'www', 'app', 'admin', 'api', 'auth', 'login', 'signup',

'dashboard', 'support', 'help', 'docs', 'blog', 'about',

'contact', 'terms', 'privacy', 'billing', 'pricing',

'status', 'health', 'cdn', 'assets', 'static', 'media',

]);

## 14.4 Default Content for New Tenants

A new tenant shouldn't land on an empty site. The provisioning step seeds the brands row with default CSS variable values (sage/cream/gold acts as a neutral starting theme), inserts three placeholder menu_items, inserts one placeholder testimonial, and leaves events empty. All content is owner-editable from the first minute.

# 15. Zero-Downtime Rollout Plan

The migration is designed so the live Social Spread Cart site keeps working at every intermediate state. The rollout sequence:

- Phase 0 work happens entirely in branches and the staging Supabase project. Production is unaffected.

- Phase 1 ships in two SQL migrations: first adds nullable tenant_id columns + the backfill + new tables, second tightens to NOT NULL. Both run against production during a scheduled 15-minute maintenance window. RLS policy rewrite happens inside the same window. Application code is not yet reading tenant_id, so the production site still works. If anything fails, the whole migration rolls back to the pre-migration snapshot.

- Phase 2 and 3 ship together behind a feature flag MULTITENANCY_ENABLED. With the flag off, middleware uses the old code path and services read without filtering. With the flag on, the new path is active. The Social Spread Cart remains accessible at its original URL because middleware is extended to classify socialspreadcart.com (the current single-tenant production domain) as tenant 'sarah' during a transition period. This alias is removed in Phase 8 after users have been migrated to the new URL structure.

- Phase 4 (branding) is rolled out in place: the new brand record exists, components start reading from it, the tailwind palette is moved to CSS variables in a single PR. Visual regression testing before/after.

- Phases 5, 6, 7 ship incrementally as normal feature work.

- Phase 8 ships when the SaaS landing page on socialspreadcart.com is ready and the first invited beta tenant is onboarded.

## 15.1 Transition-Period Host Aliasing

During the transition, treat the bare socialspreadcart.com domain as an alias for sarah.socialspreadcart.com:

// Phase 2 middleware, inside classifyHost()

if (clean === 'socialspreadcart.com' || clean === 'www.socialspreadcart.com') {

// Transition alias: the legacy single-tenant domain resolves to Sarah's cart.

// Remove this block once the SaaS landing page is ready (Phase 8).

return { kind: 'tenant', slug: 'sarah' };

}

After Phase 8, the bare domain switches to 'marketing' and Sarah's public site lives at sarah.socialspreadcart.com. Set up a 301 redirect from the old URLs to the new subdomain. Update her Instagram bio, business cards, Google Business profile, and Facebook page to the new URL before flipping the switch.

# 16. Risk Register

The risks listed below are the ones that can actually hurt you, ranked by blast radius, not by likelihood.

| Risk | Blast Radius | Mitigation |
| --- | --- | --- |
| RLS policy has a bug and tenant A can read tenant B's data | Catastrophic: customer trust lost, potential regulatory exposure | Integration test suite in Phase 1 that creates two dummy tenants and asserts zero cross-tenant visibility for every table, every CRUD operation. Runs on every PR. |
| Backfill script runs on production with wrong owner_id and existing admin user cannot log in | High: Sarah is locked out | Run backfill on staging first. Keep the script idempotent. Keep a recovery SQL on hand to re-link the admin user if needed. Maintenance window. |
| Wildcard DNS or SSL not configured correctly on the production domain | High: tenant sites are unreachable | Set up wildcard in staging first with a test subdomain. Verify with curl and browser. Use Vercel's built-in wildcard support rather than rolling your own. |
| SEO loss when Sarah's site moves from socialspreadcart.com to sarah.socialspreadcart.com | Medium: rankings drop for a few weeks | Defer the subdomain move until Phase 8. Use 301 redirects. Submit a new sitemap. Update Google Search Console. Consider custom domain (Phase 1.5) as the long-term solution so Sarah keeps her own branded domain. |
| tenant_id column added but some background process or Edge Function writes without it | Medium: orphan rows | Inventory every write path before Phase 1. There is currently one write path: the quote-service. After refactor, every insert/upsert in the services layer explicitly includes tenant_id. The NOT NULL constraint is the final backstop. |
| Cache poisoning: tenant A sees tenant B's data because of a stale edge cache | Medium: confusing UX, data exposure | Cache keys in unstable_cache include the tenant slug. Never cache data at the top of the Next data cache without a tenant-keyed tag. Invalidate tags on mutation. |
| Email notifications still go to the old hardcoded QUOTE_NOTIFICATION_EMAIL env var | Low: wrong operator gets the email | Phase 4 replaces the env var with brands.quote_notify_email. Search for QUOTE_NOTIFICATION_EMAIL and delete all references. |
| Slug reservation list incomplete, an owner registers slug='api' and breaks things | Low: unreachable tenant or routing weirdness | Use the reserved list in Phase 8. Add new reserved slugs as they become meaningful (e.g., when introducing api.socialspreadcart.com). |

# 17. Testing Strategy for the Migration

The codebase has no test runner today. This migration is the one place where that changes, because tenant isolation is a bug you cannot catch manually. The goal is narrow: test the invariants that matter, not the UI, not the business logic.

## 17.1 Add Vitest

npm install -D vitest @vitest/ui @supabase/supabase-js

// package.json

"scripts": {

"test": "vitest run",

"test:watch": "vitest",

}

## 17.2 Tenant Isolation Test Suite

One test file, tests/tenant-isolation.test.ts, that runs against the staging Supabase project:

- beforeAll: create two tenants 'alpha' and 'beta' with one user each.

- For every data table (menu_items, events, quotes, contacts, interactions, testimonials): insert one row for each tenant. Assert that authenticated user A sees only tenant alpha's row. Assert that user B sees only tenant beta's row. Assert that anon user sees public-readable tables but not contacts/interactions/quotes.

- Attempt to INSERT into tenant alpha from user B's session with a forged tenant_id = alpha. Assert the insert is rejected by the WITH CHECK policy.

- Attempt to UPDATE a row from user B's session where tenant_id = alpha. Assert zero rows affected.

- afterAll: delete the test tenants and all their data.

## 17.3 Middleware Unit Tests

classifyHost() is pure and fast to test. Cover: root domain, www alias, admin host, tenant subdomain, localhost, localhost-with-subdomain, unknown host. No Supabase required.

## 17.4 Smoke Tests

One Playwright test per deployment that hits the home page of the single production tenant, the admin login page, and the quote submission flow. If any of those fail, the deploy is rolled back automatically.

# 18. Timeline and Effort Estimate

Assumptions: one experienced senior developer, roughly 25 focused hours per week, no parallel feature work on the existing production site. A small amount of design help for the SaaS marketing page in Phase 8.

| Week | Focus | Milestone |
| --- | --- | --- |
| Week 1 | Phase 0 prep, Phase 1 schema migration on staging | Schema with tenant_id and correct RLS proven on staging |
| Week 2 | Phase 1 ships to production, Phase 2 middleware | Tenant resolution works; feature flag off |
| Week 3 | Phase 3 services refactor, feature flag flipped | Feature flag on; Sarah's site running on the new code path |
| Week 4 | Phase 4 branding | brands table populated, CSS variables, Sarah's site visually identical |
| Week 5 | Phase 5 auth and roles, Phase 6 storage scoping | Second dummy tenant operating on staging; storage scoped |
| Week 6 | Phase 7 admin multi-user, Phase 8 onboarding wizard | Self-serve signup working on staging; beta ready |
| Week 7 | Production cutover, SEO migration, first beta tenant invited | First external tenant live |

After week 7, the codebase is a multi-tenant SaaS. Billing (Stripe), custom domains, and feature-tier gating are separate workstreams covered in the V1 Feature Roadmap.

# 19. Appendix — RLS Policy Pattern Library

Four reusable patterns cover almost every table in a multi-tenant schema. Copy-paste and replace the table name.

## 19.1 Pattern A — Tenant-Only (Contacts, Interactions, Internal Data)

alter table public.TABLE enable row level security;

create policy "TABLE tenant all"

on public.TABLE for all to authenticated

using      (tenant_id in (select public.tenant_ids_for_current_user()))

with check (tenant_id in (select public.tenant_ids_for_current_user()));

## 19.2 Pattern B — Public Read, Tenant Write (Menu Items, Events, Testimonials)

alter table public.TABLE enable row level security;

create policy "TABLE public read"

on public.TABLE for select using (true);

create policy "TABLE tenant write"

on public.TABLE for all to authenticated

using      (tenant_id in (select public.tenant_ids_for_current_user()))

with check (tenant_id in (select public.tenant_ids_for_current_user()));

## 19.3 Pattern C — Public Insert, Tenant Read (Quotes, Inquiries)

alter table public.TABLE enable row level security;

create policy "TABLE public insert"

on public.TABLE for insert with check (true);

create policy "TABLE tenant select"

on public.TABLE for select to authenticated

using (tenant_id in (select public.tenant_ids_for_current_user()));

create policy "TABLE tenant update"

on public.TABLE for update to authenticated

using (tenant_id in (select public.tenant_ids_for_current_user()));

create policy "TABLE tenant delete"

on public.TABLE for delete to authenticated

using (tenant_id in (select public.tenant_ids_for_current_user()));

## 19.4 Pattern D — Owner-Only (Billing, Tenant Settings, User Management)

alter table public.TABLE enable row level security;

create policy "TABLE owner all"

on public.TABLE for all to authenticated

using (tenant_id in (

select tenant_id from public.tenant_users

where user_id = auth.uid() and role = 'owner'

));

## 19.5 Debugging Tip

When a query returns zero rows unexpectedly, the first thing to check is whether RLS is hiding them. In the Supabase SQL editor, you can temporarily run a query as a specific user with SET ROLE authenticated; SET request.jwt.claims = '{"sub": "user-uuid"}'; and then SELECT. If rows appear there but not in the app, RLS is not the problem; if rows disappear, RLS is working correctly and the app is probably authenticated as the wrong user.